**Test result report**

**Tango-Live Stream & Video Chat**

**22.02.2023**

**Test team:**

| **Name** | **Position** | **Role in the project** |
| --- | --- | --- |
| Daria Pavlovskaya | Team Lead, Tester | Functional testing |
| Alexey Zelenkevich | Tester | Functional testing |
| Ihar Antanchuk | Tester | Functional testing |
| Viktoriya Novikova | Tester | Functional testing |
| Tryakina Ekaterina | Tester | Functional testing |

**Testing process description**

**Test environment:**

* **Desktop:** Windows 11 build 22000.1574, Windows 10 build 19044.2673, Windows 8.1 build 9391;
* **Mobile:** Android 13 build TP1A.220624.014; Android 12 build SP1A.210812.016, Android 10 build 9383110;

**Test level:** System testing**.**

**Test types used:** Functional, Compatibility, GUI, UX, Localization

All test scenarios were created based on user experience using black-box testing techniques.

All tests performed manually, execution details see at: Jira — Projects — Md-ST1-345-22 — MDST34522-39

**Summary**

**News:** Tango is rated 4.4 (Based on 4,201,264 votes) on the Play Store.

**Test Analysis:** Found 5 bugs, 4 of which were found as a result of test cases execution, and 1 due to ad hoc testing.

**Testing timetable:**

| **Tester** | **Date** | **Description** | **Duration** |
| --- | --- | --- | --- |
| **Daria Pavlovskaya** | 6.02.2023 | Creating checklist; | 1.5h |
|  | 09.02.2023 | Сreating test cases; | 6h |
|  | 16.02.2023 | Test Execution; | 2h |
|  | 16.02.2023 | Сreating bug report; | 15 min |
|  | 22.02.2023 | Creating TRR | 20 min |
| **Alexey Zelenkevich** | 6.02.2023 | Creating checklist; | 1.5h |
|  | 09.02.2023 | Сreating test cases; | 3h |
|  | 16.02.2023 | Test Execution; | 3h |
|  | 16.02.2023 | Сreating bug report; |  |
| **Ihar Antanchuk** | 6.02.2023 | Creating checklist; | 2h |
|  | 09.02.2023 | Сreating test cases; | 8h 4 min |
|  | 16.02.2023 | Test Execution; | 4h |
| **Viktoriya Novikova** | 6.02.2023 | Creating checklist; | 2h |
|  | 09.02.2023 | Сreating test cases; | 7h |
|  | 16.02.2023 | Test Execution; | 3h |
|  | 16.02.2023 | Сreating bug report; | 30 min |
| **Tryakina Ekaterina** | 6.02.2023 | Creating checklist; | 2h |
|  | 09.02.2023 | Сreating test cases; | 8h 10 min |
|  | 16.02.2023 | Test Execution; | 1h 3 min |
|  | 16.02.2023 | Сreating bug report; | 15 min |

**Recommendations:**

I would recommend to improve user experience, because of some steps hard to understand how do it(for example change account in mobile version). Сan improve this by observing the user. Give them a task and see how they complete it, which will reveal problem areas in the ux.

Improve complex functionality for new users, because when you sign up just now the first minutes in the app interface differ from declared.

**New bugs found:**

| 1 | Minor | In the Admins Assigned bottom sheet the list of users is not fully displayed |
| --- | --- | --- |
| 2 | Minor | Localization issue for the notification bar on the Live stream setting screen |
| 3 | Medium | Content of tab "Broadcaster Tips" are missing when the language changed |
| 4 | Medium | Incorrect display of stream viewers |
| 5 | Medium | Display active Pay button when card number is removed in the payment module on the website |

**All bugs statistics:**

| **Status** | **Quantity** | **Severity** | | | |
| --- | --- | --- | --- | --- | --- |
| **Critical** | **Major** | **Medium** | **Minor** |
| New | 5 | 0 | 0 | 3 | 2 |